## Slide 1: Table of Contents
Metrics
  Incidents & Jobs
  Incident Analysis
  SLA
  Reached CVS/App Team Summary
Jobs Summary
Value Adds & Efficiencies
Key in-progress Discretionary Tasks
Appendix

## Slide 2
Feb’21 Vs Mar’21 Incident count:
Total Incidents handled in Mar’21: 770 (vs 649 in Feb’21)
  514 (vs 332 in Feb’21) due to job failures
  209 (vs 307 in Feb’21) due to late shouts
  39 (vs 10 in Feb’21) due to long running shouts
Key Issues:
  Mainframe IPL on 3/20 and multiple jobs failures with S0C4 issue – 91 Incidents (Failures – 88, Late shouts – 3 )
    Memory issue due to Mainframe infrastructure/capacity and old versions of software (Z/OS, Cobol). As of now, adding the region parameters and fixing the failed jobs
  Informatica server migration from P7 to P9 – 60 Incidents (Failures – 16, Late shouts – 44 )
  JDA servers rri2jdapd1a/b storage migration – 41 Incidents (Late shouts)
  Multiple lateshouts due to delay in the upstream spif* jobs – 37 Incidents (Late shouts – 37 )
    Long running of spif029d due to multiple jobs running at the same time and long running of spif053d job due to high data volume.
  Failure of multiple SAP jobs – 33 Incidents (Failures)
  Long running of jdfr711d and jdfr711d1 jobs – 24 Incidents (Late shouts)
  Server “rri1ftpaps1p.cvs.com” unplanned outage – 18 Incidents (Failures – 6, Late shouts – 12 )
    Issue with the sftp demon. Rebooting of the server fixed the issue
  Multiple SAP job failures – 15 Incidents (Failures)
    Unix server issue caused due to issue in the NAS mounts.
  Multiple jobs failure on multiple days due to “Too many bad authentication” – 14 Incidents (Failures)
    Momentary issue. Working with SAP Basis team to fix it permanently
  Failure of WP081D job – 13 Incidents (Failures-1, , Late shouts – 12 )
    Data issue
Incident & Job Metrics of Retail & PBM - Mar’21
Retail |  | PBM |  | Total | 
Feb'21 | Mar'21 | Feb'21 | Mar'21 | Feb'21 | Mar'21
494 | 602 | 155 | 168 | 649 | 770
Chart: Incident count by Severity Feb’21 Vs Mar'21
| Feb'21 | Mar'21 | Feb'21 | Mar'21 | Feb'21 | Mar'21
Retail | 10 | 65 | 372 | 328 | 112 | 209
PBM | 0 | 0 | 113 | 123 | 42 | 45
Total | 10 | 65 | 485 | 451 | 154 | 254
Fatal
Critical
Non Critical
Chart: Incident Count 2020 vs 2021
| Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
PBM | 648 | 688 | 694 | 520 | 608 | 828 | 800 | 616 | 606 | 714 | 492 | 393
PBM | 466 | 649 | 770
Retail | 419 | 472 | 458 | 328 | 437 | 665 | 588 | 352 | 406 | 545 | 356 | 297
Retail | 381 | 494 | 602
2021
2020

## Slide 3: Incident Analysis of Retail & PBM - Mar’21
73% (vs 82% in Feb’21) of Total incidents in Mar’21 are due to Infra related issues (563 out of 770).
12% (vs 6% in Feb’21) of Total incidents in Mar’21 are due to data issues (96 out of 770).
Key incidents in the Infra category,
  Mainframe IPL on 3/20 and multiple jobs failures with S0C4 issue – 91 Incidents
      Memory issue due to Mainframe infrastructure/capacity and old versions of software (Z/OS, Cobol). As of now, adding the region parameters and fixing the failed jobs.
  Informatica server migration from P7 to P9 – 60 Incidents.
  JDA servers rri2jdapd1a/b storage migration – 41 Incidents.
  Failure of multiple SAP jobs – 33 Incidents.
    Reorg activity done as part of a non-intrusive change went into hung status caused multiple failures.
  Long running of jdfr711d and jdfr711d1 jobs – 24 Incidents.
  Server “rri1ftpaps1p.cvs.com” unplanned outage – 18 Incidents.
13% of Feb’21 incidents Increased & continued into Mar’21 (105 of 770) for below reasons.
  Infra Issue – 80 of 105
  Data Issue – 20 of 105
  Change related – 3 of 105
  Scheduling Issue – 2 of 105
79% of Feb’21 incidents Newly Added (601 of 770) for below reasons.
  Infra Issue – 430 of 601
  Data Issue – 69 of 601
  Change related – 38 of 601
  Scheduling Delay/Issue – 51 of 601
  Operations Error – 13 of 601
Chart: 
| Infra Issue | Data Issue | Change Related | Scheduling Issue | Operations Error
Increased | 80 | 20 | 3 | 2 | 0
Chart: 
| Infra Issue | Data Issue | Code Issue | Scheduling Issue | Operations Error
Newly Added | 430 | 69 | 38 | 51 | 13
Increased
Incidents
(105)
Newly Added
Incidents
(601)
Chart: Incidents by Root Cause – Feb’21 Vs Mar’21
| Infra | Data Issue | Schedule Delay/Issue | Change Related | Others
Feb'21 | 530 | 40 | 39 | 30 | 10
Mar'21 | 563 | 96 | 56 | 41 | 14
Scenario | Infra Issue |  | Data Issue |  | Change Related |  | Scheduling Delay/Issue |  | Operations Error |  | Total |  | 
 | Feb'21 | Mar'21 | Feb'21 | Mar'21 | Feb'21 | Mar'21 | Feb'21 | Mar'21 | Feb'21 | Mar'21 | Feb'21 | Mar'21 | Delta
Incidents Eliminated from | 420 | 0 | 29 | 0 | 29 | 0 | 31 | 0 | 8 | 0 | 517 | 0 | -517
Feb'21 to Mar’21 |  |  |  |  |  |  |  |  |  |  |  |  | 
Incidents Reduced from | 86 | 53 | 9 | 7 | 0 | 0 | 5 | 3 | 1 | 1 | 101 | 64 | -37
Feb'21 to Mar’21 |  |  |  |  |  |  |  |  |  |  |  |  | 
Incidents Increased from | 24 | 80 | 2 | 20 | 1 | 3 | 3 | 2 | 1 | 0 | 31 | 105 | 74
Feb'21 to Mar’21 |  |  |  |  |  |  |  |  |  |  |  |  | 
Incidents Newly Added in | 0 | 430 | 0 | 69 | 0 | 38 | 0 | 51 | 0 | 13 | 0 | 601 | 601
Mar’21 |  |  |  |  |  |  |  |  |  |  |  |  | 
Total | 530 | 563 | 40 | 96 | 30 | 41 | 39 | 56 | 10 | 14 | 649 | 770 | 121
Notes: Compare July & Aug

## Slide 4
Feb’21 Vs Mar’21 SLA %:
Fatal SLA Misses: (1 out of 65)
  WP081D: The job failed with abend code S878. There were also PSP related error messages. Engaged multiple teams including Mainframe tech team and App team consumed more time. Also the 2nd run also too long and failed. (Missed by 2 Hrs 35 Min)
Critical SLA Misses: (3 out of 451)
  zpap200w: These jobs failed due to Unix server issue caused due to issue in the NAS mounts. Involved multiple teams including App team, Basis team & Unix teams. Unix team took some time to fix this issue. (Missed by 1 Hr 5 Min)
  Zpir001d: These jobs failed due to Unix server issue caused due to issue in the NAS mounts. Involved multiple teams including App team, Basis team & Unix teams. Unix team took some time to fix this issue. (Missed by 4 Hrs 20 Min)
  Sppz048d: This job failed due to database object was locked. Multiple reruns failed and Engaged multiple teams including App team and DBA which consumed some time (Missed by 1 Hr 44 Min)
Non Critical SLA Misses: (2 out of 254)
  sppz038d: This job failed due to bad data. App team took more time to fix the data issue. (Missed by 2 Hrs)
  EH041D: This job failed due to data issue (Corrupted file). The vendor “Envision” took more time to send the corrected file. (Missed by 4 Hrs 30 Min).
SLA Metrics of Retail & PBM - Mar’21
Retail |  | PBM |  | Total | 
Feb’21 | Mar'21 | Feb’21 | Mar’21 | Feb'21 | Mar'21
98.4% | 99% | 98.7% | 100% | 98.5% | 99.2%
Chart: SLA % By App – Feb'21 Vs Mar’21
| Retail | PBM | Total
Feb'21 | 0.98381 | 0.9871 | 0.98459
Mar'21 | 0.99003 | 1 | 0.99221
Chart: SLA % By severity – Feb'21 Vs Mar'21
| Fatal | Critical | Non-Critical | Total
Feb'21 | 1 | 0.98351 | 0.98701 | 0.98459
Mar'21 | 0.98462 | 0.99335 | 0.99213 | 0.99221
Chart: SLA 2020 vs 2021
| Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
PBM | 0.98091 | 0.98941 | 0.99127 | 0.99085 | 0.99542 | 0.99248 | 0.993 | 0.9858 | 1 | 1 | 1 | 1
Retail | 0.99563 | 0.98611 | 1 | 0.99479 | 0.99415 | 1 | 1 | 0.996 | 0.985 | 0.993 | 0.994 | 0.993
PBM | 0.988 | 0.987 | 1
Retail | 0.982 | 0.984 | 0.99

## Slide 5
Reached CVS/App Team Summary
Chart: Reached CVS/App team summary
| Yes - Help | Yes - Change Related | Yes - Mandatory | Not Reached
Feb'21 | 14 | 104 | 531
Mar'21 | 19 | 102 | 649
Chart: Reached App Team - Mar'21 Summary
| Yes - Help | Yes - Change Related | Not Escalated
 | 0 | 19 | 751

## Slide 6
Jobs Summary
# of Apps | # of Jobs | # of Jobs execution | # of new jobs added | # of Jobs decommissioned
99 | ~ 12500 | ~ 350 K | 158 (Retail) 83 (PBM S4 HANA) | 23 (Retail)
New Jobs:
Decommissioned Jobs:
System | Jobs Count
EC-Gentran for Retail | 15
SO-Store Operations | 2
HPPY - Human Resources (Peoplesoft - HRMS) | 2
IM-AIM and AIM RX | 1
PC-Project Cost (sub-system see FI) | 1
WW - Warehouse WMS | 1
FR-JDA Forecasting & Replenishment | 1
Total | 23
System | Jobs Count
DA - Dallas System | 133
PBMSAP-FINANCIAL EVENTS | 83
WH - Warehouse | 12
HPPY - Human Resources (Peoplesoft - HRMS) | 8
midp-CFRX/CIIM(central invoice and inventory management) | 3
JDFR - JDA DW Batch | 1
SAP - SAP Batch jobs | 1
Total | 241

## Slide 7: Value Adds of Retail & PBM – 2021 YTD
Key In-progress items
Have delivered around 36 Value-Adds so far and 60 are in progress.
Key Value-Adds delivered in Mar’21,
  After the Control-M upgraded to V9, the FTP jobs had been failing if the FTP PARM card has numbers in the positions 73 to 80. We created a utility to analyze all the jobs and fixed everything.
    Approximate savings per month: 30 Tickets, 15 Hrs
  There are multiple CA* Jobs and midp jobs failed during SFG server maintenance as doesn’t have resource dependency, We have added Control-M resource FTP-SFG to bring down proactively during maintenance
    Approximate savings per month: 12 Tickets, 6 Hrs
  Control-M Scheduling changes for long running, late shout jobs & Contention jobs.
    Approximate savings per month: 40 Tickets, 21 Hrs
Status | Count | Operation Efficiency -Incident reduction till YTD | Effort savings till YTD (in hrs.)
Completed | 36 | 3166 | 1924
In-Progress | 60 | - | -
Note: ETA will be revised based on the daily incidents influx
Completed in March’21 |  | 
Count | Incident reduction till YTD | Effort savings till YTD (in hrs.)
13 | 1497 | 805.6
S.No | Title | Details | Benefit | Ancticipated Ticket savings per month | ETA
1 | MF Failures – S0C4 | There are multiple MF jobs are failing due to S0C4 due to memory issue Error post maintenance in MF, We have added region parameter as a workaround to avoid failures. We are working with Tech team for permanent fix. | Ticket & Effort savings | 100 | TBD
2 | EC028DFT | This job fails frequently due to input file not generated by the upstream system (CVS.COM). Working closely with them to fix the Scheduler EcsFile Generator | Ticket & Effort savings | 8 | Q2 2021
3 | PBM | Multiple job failures due to "Too many bad authentication attempts”. Restart goes successfully. Working with App/Basis team on fixing it permanently | Ticket & Effort savings | 15 | Q2 2021
4 | PBM | Multiple ZBIRFAX* jobs failing due to error out of balance invoice ("line does not foot"). | Ticket & Effort savings | 5 | Q3 2021
5 | Retail SAP jobs | zb* and ze* Job failures – Connection issue between Control-M and SAP. Working with Basis team to fix it permanently. Control-M settings has been done to have proper load balancing. Control-M agent upgrade on SAP servers is planned this year. | Ticket & Effort savings | 10 | Q3 2021
6 | Year End Job failures | Multiple jobs failing during the year end due to less data volume, empty files and Production control errors. Working on fixing this permanently. | Ticket & Effort savings | 10 | Q2 2021

## Slide 8: Key in-progress Discretionary Tasks
Details | Status | Owner | Start Date | ETA
Tower email automation | Production Ready | Balaji | 1-Mar-20 | Q2 2021
Creating an utility to find the active jobs (To identify the jobs added/decommissioned) | Coding | Balaji | 15-Feb-21 | Q2 2021
Programs AP054 & AP029 change for table overflow issue. AP054 testing completed. AP029 is in progress | Testing | Balamurugan | 27-Oct-20 | Q2 2021
CVS Webpage Design | Coding | Sasi | 15-Feb-20 | Q2 2021
ISBG Sheet consolidation | Review | Sasi | 1-Feb-21 | Q2 2021
Analysis of TM109D* and TM107D* jobs to find the root cause of missing file names | Analysis | Tanmay/ Varunn | 14-Jan-21 | Q1 2021
Analysis of multiple jobs failures during the year end due to less data volume, empty files and Production control errors. | Analysis | Siva | 4-Jan-21 | Q2 2021
Automation - ISOP/Prod Support email & Internal SEN | Testing | Sasi | 5-May-20 | Q1 2021
ETA Calculation Sheet for JDA, CICS Online & TLOG | In Progress | Sasi | 18-Jun-20 | Q1 2021
Tool to identify the long running step in the mainframe jobs | Coding | Balaji | 10-Sep-20 | Q2 2021
Tool to copy the offhours/onhours library to the backup PDS automatically | Coding | Balaji | 15-Nov-20 | Q2 2021
Automation of Easytrieve program expansion and adding display for easy debugging | Coding | Balaji | 8-Jul-20 | Q3 2021
Note: In addition to this, we have few other Discretionary items in progress.
ETA will be revised based on the daily incidents influx

## Slide 9
Appendix

## Slide 10
SLA Trend by Severity of Retail & PBM - 2021 YTD
Note: ASM tool does not factor Holidays for SLA calculation of Non-Critical incidents.
Chart: 
| Apr-20 | May-20 | Jun-20 | Jul-20 | Aug-20 | Sep-20 | Oct-20 | Nov-20 | Dec-20 | Jan-21 | Feb-20 | Mar-20
Fatal | 0.96 | 1 | 1 | 1 | 1 | 1 | 1 | 0.982 | 0.909 | 0.969 | 1 | 0.98462
Critical | 0.9941 | 0.99399 | 0.99651 | 0.99503 | 0.99335 | 0.998 | 0.996 | 0.996 | 1 | 0.993 | 0.98351 | 0.99335
Non Critical | 0.99355 | 0.99617 | 0.98718 | 0.99438 | 0.98026 | 0.992 | 0.986 | 1 | 1 | 0.969 | 0.98701 | 0.99213

## Slide 11: Scope & Shift details of Retail & PBM
Shift Plan
*Schedule includes US and Indian Holidays.
*Associate will be taking comp off based on shift schedule.
Application | # of Apps | # of Jobs | Services | Technolgies
Retail | 92 | 6000 | L1.5, L2, L2.5 | Mainframe, SAP, Informatica, Unix
PBM | 7 | 3000 | L1.5 | SAP
Summary | 99 | 9000 | L1.5, L2, L2.5 | Mainframe, SAP, Informatica, Unix
Scope
Schedule | Weekday |  |  | Weekend |  | 
Shift | Shift 1 | Shift 2 | Shift 3 | Shift 1 | Shift 2 | Shift 3
EST | 9:00 PM to 6:00 AM | 4:30 AM to to 1:30 PM | 12:00 PM to 9:30 PM | 9:00 PM to 6:00 AM | 4:30 AM to 1:30 PM | 12:00 PM to 9:30 PM
Onshore | 0 | 0 | 2 | 0 | 0 | 1
Offshore | 2 | 2 | 0 | 1 | 1 | 0

## Slide 12: Refresher Training Plan
Topic | Status | Owner | ETA
Key Monitoring Activities (Tower email, prev odate, check point monitoring) | Completed | Sasi | NA
JDFR/CICS ETA calculation | Completed | Sasi | NA
Preliminary Analysis before reaching App team | Completed | Balaji | NA
ASM updates – Key points | Completed | Balaji | NA
Distributed job failure analysis | Completed | Varunn | NA
Email communication/Acknowledgement from App team/other teams | Completed | Varunn | NA
JDA Offhours ID creation | Completed | Varunn | NA
Analyze the source of bad records | Completed | Balamurugan | NA
Proactive communications (SEN, Online miss, Followup with Infra and other teams) | Completed | Balamurugan | NA
Special instruction in SOP’s for all applications | Completed | Sasi | NA
Getting volume details in Informatica | Completed | Johnson | NA
SAP Transactions and its uses | Completed | Johnson | NA
Shakeouts(SAP, MF ,Lexmark, jdfr, PBM) | Completed | Varunn | NA
Rerunning Jobs using SM37 and RSPCM Transactions | Completed | Balaji | NA
Team track and RFC Creation | Completed | Varunn | NA
Note: Additional topics will be included once these key topics are completed

## Slide 13
Retrospective Analysis of Retail & PBM (up to Jul’20)
  Technically Strong Core team with strong SME Knowledge.
  Cross-trained resources across different technologies – Mainframe, SAP, Informatica and Unix.
  Strong collaborative skills to work with both internal and external teams for quick issue resolution. Team conducts frequent internal session for all team members on technical and function areas to improve/enrich their expertise/knowledge.
  Strong Analytical Skills for quick problem resolution and also identifying opportunities for improvements and efficiencies.
Strengths :
Challenges :
  Creating self help tools(value-adds) to reduce the incidents and effort spent.
  Providing permanent fixes to avoid the recurring incidents.
  Recommending performance improvement for long running jobs.
  Identifying recurring issues and recommending solution for every quarter
Absence of Seasoned ticketing tool (Service Now, HPSM) - Considerable manual effort is being spent on creating ticket in ASM tool.
Possibility of job failure miss, as Control-M dashboard shows job runs of all retail apps together, wherein our in-scope jobs runs embedded. Page/Email alerts are not setup for all non critical retail jobs, requiring manual monitoring of Control-M dashboard. This is currently being mitigated by creating new ID to set up filter in Control-M alert dashboard to show only our in-scope jobs.
Multiple Infra issues have been occurring very frequently which is consuming more time to follow up and get response from infra team to bring it to closure.
Lack of outage information in ServiceNow for the planned maintenance
Attrition - Very lean high-efficient team managing high volumes of incidents causing resource burn-outs/attrition. 4 resignations from Project start to date, of which 1 resignation in 2020.
Infrastructure instability leading to high number of incidents.
Risk :
Opportunities :

## Slide 14
Challenges
Challenges | Recommendation
Absence of Seasoned ticketing tool (Service Now, HPSM) - Considerable manual effort is being spent on creating ticket in ASM tool. | Configure ServiceNow for end to end flow.
Acknowledging tickets in Service Now within 30 min in addition to page acknowledgement. Especially during one person in shift and multiple issues occurring at the same time. It will impact the incident resolution time and adds overload to the team. (Page acknowledgement, Control-M Dashboard monitoring) | 
Multiple follow-up’s required to get the root cause and permanent fix details from the Infra teams. | Management can request Infra teams to provide update on time